MAS - Projekt

Team 26:

Dounia Bouzidi s0577579

Florian Anthes s0578399

Gregor Flachs s0577815

Naturnah GmbH

Wir liefern die Natur

Projektplan

Projektplan Plantuml:

@startgantt Projektplan

language de

printscale daily zoom 3

Project starts 2021-11-24

[Mockup Webshop] starts 2021-11-24

[Mockup Webshop] ends 2021-11-28

[Produkt listen] starts at [Mockup Webshop]'s end and ends 2021-12-3

[Bestellung Kunde] starts at [Produkt listen]'s end and ends 2021-12-7

[Registrierung] starts at [Produkt listen]'s end and ends at 2021-12-5

[Login] starts at [Registrierung]'s end and ends at 2021-12-7

[Zahlungsarten] starts at [Registrierung]'s end and ends at 2021-12-7

[Bestellung Lieferanten] starts at [Bestellung Kunde]'s end and ends at 2021-12-10

[Lieferung] starts at [Bestellung Lieferanten]'s end and ends 2021-12-12

[Lagern] starts at [Bestellung Lieferanten]'s end and ends 2021-12-12

[Box packen] starts at [Lagern]'s end and ends 2021-12-15

[Reklamation Kunde] starts at [Bestellung Kunde]'s end and ends at 2021-12-10

[Finalisierung Workflox] starts at [Box packen]'s end and ends at 2021-12-22

[Entwicklerdoku] starts at [Finalisierung Workflox]'s end and ends at 2022-01-03

[RPA-Doku] starts at [Finalisierung Workflox]'s end and ends at 2022-01-03

[Leistungsabrechnung] starts at [Entwicklerdoku]'s end and  ends at 2022-01-12

[Anwenderszenarien] starts at [Entwicklerdoku]'s end and  ends at 2022-01-12

@endgantt

[Projektplan via Plantuml](https://www.plantuml.com/plantuml/svg/hTH1gnen403WUtv5RZqjxAwLzgZIzb8BqelGfOTnTrpJnCcIPD7wwzyOGK9WvRtd0tCmp7p9J8PT-00kz40Xo8sp_r27mG09Nlq8FSeEnU0K1T-2uN-Wp7zviVOePoB6jq56mikwhAkYgehwisX-sLQFWzpYpX_iyFSr8KXT4l1LDCntemxIA1-GxWO4cUT-yjTi2RmIfIvcebaX9nipKYz_ZjHXokGdJ35VHFCRUuvn2XrBRp4Wt9cvQDQsLvIcP_1aThp47pXS2_6SZEzMqewi5UxH0ULSthH7ObLAqKGeRyt4ILDjvXz3qAEZPvMLFSi1MfsL5V47cNF1ZTG6ZX2KfLlfJ_H5D3yK0S_5xLdarZgzD_QSaibL7s4r5_MTmacrsg3hh1vJPEAS2R0kogeePrphPbby-nXgZJn-SJHt3ji3PPEGtptHSYw-tv9El8tENv30AQGdi0NlnS_R2m00)

Projektplan als Bild:

